# AI 3D Character Generator Platform

Created by Muhammad Nuril

# PRD — AI 3D Character Generator Platform

## Created by Muhammad Nurril

# 1. Product Vision

Membangun platform web berbasis AI yang memungkinkan user:

• membuat desain karakter 2D,

• mengubah karakter menjadi model 3D,

• men-download asset siap pakai,

• menggunakan asset untuk game development, animasi, VTuber, Roblox, Unity, Unreal Engine, dan creative production lainnya.

Tujuan jangka panjang:

> Menjadi AI-powered character creation SaaS dengan identitas visual yang kuat dan workflow creator-friendly.

# 2. Branding & Product Identity

## Product Identity Concept

Platform ini bukan sekadar AI image generator biasa.

Fokus utama:

• karakter yang konsisten,

• aesthetic modern,

• siap digunakan untuk production pipeline,

• visual signature yang recognizable.

## Signature Style Direction

Semua hasil AI akan memiliki:

• cinematic lighting,

• strong silhouette,

• stylized realism,

• clean composition,

• production-ready concept art quality,

• game-ready proportions.

## Character Style DNA

Ciri khas hasil karakter:

• desain outfit detail namun readable,

• proporsi cocok untuk 3D conversion,

• warna harmonis,

• bentuk karakter mudah dikenali,

• memiliki “hero-character vibe”.

## Brand Personality

Platform harus terasa:

• futuristik,

• kreatif,

• profesional,

• artist-friendly,

• modern creator tool.

# 3. Main Features

# PHASE 1 — MVP

## A. AI Character Generation

User dapat:

• memasukkan prompt,

• memilih style,

• menentukan gender,

• menentukan pose dan mood.

Output:

• AI-generated concept art.

## B. AI 2D → 3D Conversion

User dapat mengubah karakter menjadi:

• GLB,

• FBX,

• OBJ.

## C. Download System

User dapat download:

• PNG,

• GLB,

• FBX,

• OBJ,

• ZIP assets.

## D. Authentication System

Menggunakan:

• Supabase Auth,

• JWT-based session.

Feature:

• register,

• login,

• role management,

• protected dashboard.

## E. Subscription & Monetization

Role:

• Free,

• Pro,

• Studio.

## F. Generation History

User dapat melihat:

• history generation,

• downloaded assets,

• prompt history.

# PHASE 2 — ADVANCED

## A. Character Consistency

AI menjaga:

• wajah,

• warna,

• outfit,

• bentuk tubuh.

## B. Turnaround Sheet Generation

Generate:

• front,

• side,

• back.

## C. AI Rigging

Auto-rig humanoid model.

## D. Animation Presets

Preset:

• walk,

• run,

• idle,

• jump.

## E. Texture Generation

Generate:

• stylized textures,

• normal maps,

• PBR textures.

# 4. Tech Stack

## Frontend

• Next.js

• TailwindCSS

• shadcn/ui

• Framer Motion

## Backend

• Next.js API Routes

• Worker system untuk AI jobs

## Database

• Supabase PostgreSQL

## Authentication

• Supabase Auth

• JWT

## Queue System

• Upstash Redis

• BullMQ

## Storage

• Supabase Storage

atau

• Cloudflare R2

## AI Services

### Image Generation

• Replicate

• FLUX models

• Stability AI

### 3D Generation

• Meshy AI

• Tripo AI

# 5. System Architecture

User

↓

Next.js Frontend

↓

API Gateway

↓

Queue System

↓

AI Worker

↓

Storage/CDN

↓

Download Result

# 6. Database Schema

## users

## generations

## subscriptions

# 7. Monetization Strategy

## Free Plan

• limited generations,

• watermark,

• low-poly export.

## Pro Plan

• HD export,

• unlimited generations,

• commercial use,

• faster queue.

## Studio Plan

• API access,

• team collaboration,

• priority rendering.

# 8. Credit System

Contoh:

• 1 image generation = 1 credit

• 1 3D generation = 5 credits

Tujuan:

• kontrol biaya AI,

• scalability,

• monetization efficiency.

# 9. AI Prompt Identity System

## Master Prompt

You are a world-class AAA game character designer and 3D concept artist.

Generate visually iconic characters optimized for:

• game development,

• animation pipelines,

• 3D conversion workflows.

Requirements:

• clean silhouette,

• production-ready outfit,

• readable accessories,

• balanced color composition,

• highly detailed but optimized design,

• suitable for 3D modeling.

Maintain:

• anatomical consistency,

• front-view readability,

• symmetrical structure,

• stylized realism.

## Signature Style Layer

soft cinematic lighting,

high readability,

stylized proportions,

game-ready concept art,

detailed accessories,

clean rendering,

modern AAA character design aesthetic

## Negative Prompt

blurry,

low quality,

bad anatomy,

extra fingers,

duplicate limbs,

cropped,

deformed face,

poor lighting,

broken mesh,

distorted textures

# 10. UI & UX Direction

## Design Style

CSS Code:

background-image: radial-gradient(circle, #860494, #813bac, #7c5ac0, #7873d0, #7a8bdc, #7d83c8, #7d7cb5, #7b75a3, #665473, #4a3748, #291e24, #000000);

## Main Pages

• Landing Page

• AI Generator

• Dashboard

• Asset Library

• Pricing

• User Profile (login/register popup – FITUR WAJIB JIKA INGIN GENERATE, beri fitur register with gmail)

# 11. Deployment Strategy

## Early Stage

• Vercel Free

• Supabase Free

• low-cost AI API usage

## Scaling Stage

• dedicated workers,

• GPU servers,

• optimized queue architecture,

• CDN distribution.

# 12. Estimated Cost

## MVP

## Production

# 13. Long-Term Vision

Future features:

• AI NPC Generator

• AI Animation

• AI Voice

• Roblox Export

• Unity Plugin

• Unreal Plugin

• Team Collaboration

• Marketplace for AI Assets

# 14. Creator Credit

Product Planning & Vision:

## Muhammad Nuril

This platform is designed as a modern AI-powered creator ecosystem focused on character generation, 3D workflows, and scalable SaaS monetization.

# 15. Final Product Philosophy

Platform ini harus terasa seperti:

> “Creative AI Studio for Game & Animation Creators”

Bukan hanya AI image generator biasa.

Fokus utama:

• kualitas visual,

• workflow creator,

• exportable production assets,

• konsistensi karakter,

• scalable SaaS ecosystem.